## Slide 1: CSSE3113 – Introduction to Software Engineering
Project Management Concepts

## Slide 2: Why Software Fails?
Failures occur because:
  of the size of the project relative to previous efforts
  key personnel have left
  of failure to understand requirements
  the project delivers, but lacks the required quality
  of the introduction of new technology
  of many, many other reasons

## Slide 3: The dilemma

## Slide 4: Software Development
Management
Construction
  Project planning and management
  Configuration management
  Quality assurance
  Installation and training etc.
  Requirements
  Design
  Coding
  Testing
  Maintenance etc.

## Slide 5
A temporary endeavor undertaken to create a unique product, service or result.
Definite beginning and a definite end
Does not mean short duration
Produce a product or artifact, quantifiable, an end item or a component item
A capability to perform a service, such as call center
A result, such as research results or documents.
What is a Project?

## Slide 6: What is Management?
Management can be defined as all activities and tasks undertaken by one or more persons for the purpose of planning and controlling the activities of others in order to achieve objectives or complete an activity that could not be achieved by other acting independently.
Management functions can be categorized as
planning
organizing
staffing
directing
controlling

## Slide 7: Project Management!!
Project management is a system of management procedures, practices, technologies, skills, and experience that are necessary to successfully manage a project.

## Slide 8: Project Management Concerns
Notes: All these point come one by one as in the previous slide. Line as well as the caption will appear one by one, starting from product quality then risk assessment.

## Slide 9: Project Management
Software Projects – factors that influence results:
  size
  delivery deadline
  budgets and costs
  application domain
  technology to be implemented
  system constraints
  user requirements
  available resources

## Slide 10
Project management is accomplished through the appropriate application and integration of the 47 logically grouped project management processes categorized into 5 process groups:
    •Initiation
    •Planning
    •Execution
    •Monitoring and control.
    •Closure
Project Management

## Slide 11: Management Spectrum - The Four P’s
People — the most important element of a successful project
Product — the software to be built
Process — the set of framework activities and software engineering tasks to get the job done
Project — all work required to make the product a reality

## Slide 12: Stakeholders
Senior managers who define the business issues that often have significant influence on the project.
Project (technical) managers who must plan, motivate, organize, and control the practitioners who do software work.
Practitioners who deliver the technical skills that are necessary to engineer a product or application.
Customers who specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome.
End-users who interact with the software once it is released for production use.

## Slide 13: Software Teams
How to lead?
How to organize?
How to motivate?
How to collaborate?
How to create good ideas?

## Slide 14: Team Leader
The MOI Model
  Motivation. The ability to encourage (by “push or pull”) technical people to produce to their best ability.
  Organization. The ability to mold existing processes (or invent new ones) that will enable the initial concept to be translated into a final product.
  Ideas or innovation. The ability to encourage people to create and feel creative even when they must work within bounds established for a particular software product or application.

## Slide 15: Software Teams
the difficulty of the problem to be solved
the size of the resultant program(s) in lines of code or function points
the time that the team will stay together (team lifetime)
the degree to which the problem can be modularized
the required quality and reliability of the system to be built
the rigidity of the delivery date
the degree of sociability (communication) required for the project
The following factors must be considered when selecting a software project team structure ...

## Slide 16: Organizational Paradigms
closed paradigm—structures a team along a traditional hierarchy of authority
random paradigm—structures a team loosely and depends on individual initiative of the team members
open paradigm—attempts to structure a team in a manner that achieves some of the controls associated with the closed paradigm but also much of the innovation that occurs when using the random paradigm
synchronous paradigm—relies on the natural compartmentalization of a problem and organizes team members to work on pieces of the problem with little active communication among themselves
suggested by Constantine [Con93]

## Slide 17: Avoid Team “Toxicity”
A frenzied work atmosphere in which team members waste energy and lose focus on the objectives of the work to be performed.
High frustration caused by personal, business, or technological factors that cause friction among team members.
“Fragmented or poorly coordinated procedures” or a poorly defined or improperly chosen process model that becomes a roadblock to accomplishment.
Unclear definition of roles resulting in a lack of accountability and resultant finger-pointing.
“Continuous and repeated exposure to failure” that leads to a loss of confidence and a lowering of morale.

## Slide 18: Agile Teams
Team members must have trust in one another.
The distribution of skills must be appropriate to the problem.
Mavericks may have to be excluded from the team, if team cohesiveness is to be maintained.
Team is “self-organizing”
  An adaptive team structure
  Uses elements of Constantine’s random, open, and synchronous paradigms
  Significant autonomy

## Slide 19: Team Coordination & Communication
Formal, impersonal approaches include software engineering documents and work products (including source code), technical memos, project milestones, schedules, and project control tools, change requests and related documentation, error tracking reports, and repository data.
Formal, interpersonal procedures focus on quality assurance activities applied to software engineering work products. These include status review meetings and design and code inspections.
Informal, interpersonal procedures include group meetings for information dissemination and problem solving and “collocation of requirements and development staff.”
Electronic communication encompasses electronic mail, electronic bulletin boards, and by extension, video-based conferencing systems.
Interpersonal networking includes informal discussions with team members and those outside the project who may have experience or insight that can assist team members.

## Slide 20: The Product Scope
Scope
    Context. How does the software to be built fit into a larger system, product, or business context and what constraints are imposed as a result of the context?
    Information objectives. What customer-visible data objects are produced as output from the software? What data objects are required for input?
    Function and performance. What function does the software perform to transform input data into output? Are any special performance characteristics to be addressed?
Software project scope must be unambiguous and understandable at the management and technical levels.

## Slide 21: Problem Decomposition
Sometimes called partitioning or problem elaboration
Once scope is defined …
  It is decomposed into basic functions
  It is decomposed into user-visible data objects
  or
  It is decomposed into a set of problem classes
Decomposition process continues until all functions or problem classes have been defined

## Slide 22: The Process
Once a process framework has been established
  Consider project characteristics
  Determine the degree of rigor required
  Define a task set for each software engineering activity
    Task set =
      Software engineering tasks
      Work products
      Quality assurance points
      Milestones

## Slide 23: The Project
Projects get into trouble when …
  Software people don’t understand their customer’s needs.
  The product scope is poorly defined.
  Changes are managed poorly.
  The chosen technology changes.
  Business needs change [or are ill-defined].
  Deadlines are unrealistic.
  Users are resistant.
  Sponsorship is lost [or was never properly obtained].
  The project team lacks people with appropriate skills.
  Managers [and practitioners] avoid best practices and lessons learned.

## Slide 24: Common-Sense Approach to Projects
Start on the right foot. This is accomplished by working hard (very hard) to understand the problem that is to be solved and then setting realistic objectives and expectations.
Maintain momentum. The project manager must provide incentives to keep turnover of personnel to an absolute minimum, the team should emphasize quality in every task it performs, and senior management should do everything possible to stay out of the team’s way.
Track progress. For a software project, progress is tracked as work products (e.g., models, source code, sets of test cases) are produced and approved (using formal technical reviews) as part of a quality assurance activity.
Make smart decisions. In essence, the decisions of the project manager and the software team should be to “keep it simple.”
Conduct a postmortem analysis. Establish a consistent mechanism for extracting lessons learned for each project.

## Slide 25: To Get to the Essence of a Project
Why is the system being developed?
What will be done?
When will it be accomplished?
Who is responsible?
Where are they organizationally located?
How will the job be done technically and managerially?
How much of each resource (e.g., people, software, tools, database) will be needed?
Barry Boehm [Boe96]

## Slide 26: Critical Practices
Formal risk management
Empirical cost and schedule estimation
Metrics-based project management
Earned value tracking
Defect tracking against quality targets
People aware project management

## Slide 27: Metrics for the requirements model
Technical work in software engineering begins with the creation of the requirements model.
It is at this stage that requirements are derived and a foundation for design is established. Therefore, product metrics that provide insight into the quality of the analysis model are desirable.
Although relatively few analysis and specification metrics have appeared in the literature, it is possible to adapt metrics that are often used for project estimation and apply them in this context.
These metrics examine the requirements model with the intent of predicting the “size” of the resultant system.
Size is sometimes (but not always) an indicator of design complexity and is almost always an indicator of increased coding, integration, and testing effort.

## Slide 28: Function Based metrics
The function point (FP) metric can be used effectively as a means for measuring the functionality delivered by a system.
Using historical data, the FP metric can then be used to
  - estimate the cost or effort required to design, code, and test
  the software;
  - predict the number of errors that will be encountered during
  testing
  - forecast the number of components and/or the number of
  - projected source lines in the implemented system.
Function points are derived using an empirical relationship based on countable (direct) measures of software’s information domain and qualitative assessments of software complexity.

## Slide 29: Function Based metrics
Information domain values are defined in the following manner:
Number of external inputs (EIs). Each external input originates from a user or is transmitted from another application and provides distinct application-oriented data or control information. Inputs are often used to update internal logical files (ILFs). Inputs should be distinguished from inquiries, which are counted separately.
Number of external outputs (EOs). Each external output is derived data within the application that provides information to the user. In this context external output refers to reports, screens, error messages, etc. Individual data items within a report are not counted separately.
Number of external inquiries (EQs). An external inquiry is defined as an online input that results in the generation of some immediate software response in the form of an online output (often retrieved from an ILF).
Number of internal logical files (ILFs). Each internal logical file is a logical grouping of data that resides within the application’s boundary and is maintained via external inputs.
Number of external interface files (EIFs). Each external interface file is a logical grouping of data that resides external to the application but provides information that may be of use to the application.

## Slide 30: Function Based metrics
Once these data have been collected, the table in Figure 23.1 is completed and a complexity value is associated with each count.
Organizations that use function point methods develop criteria for determining whether a particular entry is simple, average, or complex.
Nonetheless, the determination of complexity is somewhat subjective.
To compute function points (FP), the following relationship is used:
FP = count total x [0.65 + 0.01 x ∑(Fi)]
where count total is the sum of all FP entries obtained from Figure 23.1.

## Slide 31: Function Based metrics

## Slide 32: Function Based metrics
The Fi (i = 1 to 14) are value adjustment factors (VAF) based on responses to the following questions [Lon02]:
  1. Does the system require reliable backup and recovery?
  2. Are specialized data communications required to transfer information to or from the application?
  3. Are there distributed processing functions?
  4. Is performance critical?
  5. Will the system run in an existing, heavily utilized operational environment?
  6. Does the system require online data entry?
  7. Does the online data entry require the input transaction to be built over multiple screens or operations?
  8. Are the ILFs updated online?
  9. Are the inputs, outputs, files, or inquiries complex?
  10. Is the internal processing complex?
  11. Is the code designed to be reusable?
  12. Are conversion and installation included in the design?
  13. Is the system designed for multiple installations in different organizations?
  14. Is the application designed to facilitate change and ease of use by the user?
Each of these questions is answered using a scale that ranges from 0 (not important or applicable) to 5 (absolutely essential). The constant values in Equation (23.1) and the weighting factors that are applied to information domain counts are determined empirically.

## Slide 33: Function Based metrics Example: SafeHoME Software

## Slide 34: Function Based metrics Example: SafeHoME Software
The function manages user interaction, accepting a user password to activate or deactivate the system, and allows inquiries on the status of security zones and various security sensors.
The function displays a series of prompting messages and sends appropriate control signals to various components of the security system.
The data flow diagram is evaluated to determine a set of key information domain measures required for computation of the function point metric.
  Three external inputs—password, panic button, and activate/deactivate—are shown in the figure along with
  two external inquiries—zone inquiry and sensor inquiry.
  One ILF (system configuration file) is shown.
  Two external outputs (messages and sensor status) and
  four EIFs (test sensor, zone setting, activate/deactivate, and alarm alert) are also present.
These data, along with the appropriate complexity, are shown in Figure 23.3.

## Slide 35: Function Based metrics Example: SafeHoME Software

## Slide 36: Function Based metrics Example: SafeHoME Software
The count total shown in Figure 23.3 must be adjusted using Equation (23.1).
For the purposes of this example, we assume that ∑(Fi) is 46 (a moderately complex product). Therefore,
FP = 50 x [0.65 + (0.01 x 46)] = 56
Based on the projected FP value derived from the requirements model, the project team can estimate the overall implemented size of the SafeHome user interaction function.
Assume that past data indicates that one FP translates into 60 lines of code (an object-oriented language is to be used) and that 12 FPs are produced for each person-month of effort.
These historical data provide the project manager with important planning information that is based on the requirements model rather than preliminary estimates.
Assume further that past projects have found an average of three errors per function point during requirements and design reviews and four errors per function point during unit and integration testing.
These data can ultimately help you assess the completeness of your review and testing activities.

## Slide 37: Cocomo Model
In his classic book on “software engineering economics,” Barry Boehm [Boe81] introduced a hierarchy of software estimation models bearing the name COCOMO
  COnstructive COst MOdel.
The original COCOMO model became one of the most widely used and discussed software cost estimation models in the industry.
It has evolved into a more comprehensive estimation model, called COCOMOII [Boe00].

## Slide 38: Cocomo Model
COCOMO applies to three classes of software projects:
1. Organic projects - "small" teams with "good" experience working with "less than rigid“ requirements
2. Semi-detached projects - "medium" teams with mixed experience working with a mix of rigid and less than rigid requirements
3. Embedded projects - developed within a set of "tight" constraints (hardware, software, operational, ......)
The basic COCOMO equations take the form
  Effort Applied (E) = ab(KLOC)bb [ man-months ]
  Development Time (TDEV) = cb(Effort Applied)db [months]
  People required (P) = Effort Applied / Development Time [count]

## Slide 39: Cocomo I / Basic Cocomo / Cocomo81 FP based
Another approach that can be adopted using Basic COCOMO is to convert it to Function Point based.
Using following Steps:
  Compute Count total by
  any one of the methods based on
  the given data.

## Slide 40: Cocomo I / Basic Cocomo / Cocomo81 FP based
  Compute Adjustment Values

## Slide 41: Cocomo I / Basic Cocomo / Cocomo81 FP based
  Compute FP
  FPest = count total x [0.65 + 0.01 x ∑(Fi)]
  Choose a programming language for calculation of LOC per FP based on historical average no of lines for 01 FP.
        (LOCavg * FP)

## Slide 42: Cocomo I / Basic Cocomo / Cocomo81 FP based
  Calculate using Basic cocomo by using obtained LOC and selecting the class of software project

## Slide 43: Cocomo I / Cocomo81 FP based
  Problem: A software (Free Online Pdf Converter), having an estimated average weighting factor. The software has EIs = 4, EOs=3, EQs=2, ILFs=2, EIFs=4. Supposing that the software is being developed with a set of tight constraints, calculate effort, development time and average staffing using CoCoMo81.
  1. Calculate the Size in Function Points (FP)
UFP=(EIs×4)+(EOs×5)+(EQs×4)+(ILFs×10)+(EIFs×7)
UFP=(4×4)+(3×5)+(2×4)+(2×10)+(4×7)=16+15+8+20+28=87 FP
Assuming a typical weighting factor (value adjustment factor) of 1.0 (since none is provided), the Adjusted Function Points (AFP) = 87 FP.

## Slide 44: Cocomo I / Cocomo81 FP based
2. Convert Function Points to Source Lines of Code (SLOC)
For a high-level language like Java or C#, we can use the conversion factor:
1 FP≈46 SLOC (for average complexity)
SLOC=87×46=4002 ≈ 4KLOC
3. Apply COCOMO 81 Effort Equation
For Embedded Mode (small, simple projects with tight constraints), the coefficients are:
a=3.6 b=1.20
The Effort (E) in Person-Months (PM) is:
E=a×(KLOC)b
E=3.6×(4.0)1.20=19 PM ( 19 person-months)

## Slide 45: Cocomo I / Cocomo81 FP based
4. Calculate Development Time (T)
For Embedded Mode, the coefficients are:
c=2.5 d=0.32
T=c×(E) T=2.5×(19)0.32=6.41 months ( 6.41 months)
5. Compute Average Staffing (AvgStaff)
AvgStaff=E/T
​AvgStaff=19/6.41=2.96 ( 3 developers)